This Sprint Review and Retrospective will focus on the ChadaTech development team’s experiences using the Scrum-Agile method in the development of the SNHU Travel application. This method provided a more flexible and adaptive development process than the team’s earlier use of the Waterfall method. The Scrum Team consisted of several roles with different responsibilities, such as the Product Owner, Scrum Master, Tester, and Developer. This review will reflect on the experiences of our team and evaluate the challenges and overall effectiveness of the Scrum-Agile approach.

Throughout the SNHU Travel Project, each role within the Scrum Team made contributions to the development process in different ways. As Scrum Master, I was responsible for planning and facilitating Scrum events, prioritizing team collaboration and communication, and helping the team work effectively throughout each Sprint. This included planning how Daily Scrum meetings could best provide space for team members to discuss individual progress and obstacles and understanding how to use Sprint Reviews to gather feedback on completed work. The Product Owner focused on understanding user and stakeholder needs and translating those into user stories. The development of these user stories included the prioritization of certain needs the users expect in the application, such as features that allow for more personalization of vacation preferences in areas such as vacation type or the overall price. Breaking these broad requirements into more specific and manageable user stories with specific acceptance criteria allowed them to be organized within the Product Backlog in a way that helped the development team to better prioritize and understand certain project requirements. For example, one user story focused on allowing users to set a maximum price for their vacation, with acceptance criteria establishing how the application should accommodate the user’s budget. This provided the Developer and Tester with more specific expectations for implementing and evaluating the feature, helping to move the user story toward completion.

The Tester and Developer contributed to the project by using the user stories and requirements provided by the Product Owner to guide their work. The Developer was responsible for implementing requested features and making adjustments when requirements changed. The Tester was responsible for developing test cases based on user stories, which used specific pass/fail criteria to determine whether features of the application met expected requirements. When requirements changed throughout the process, the SNHU Travel slideshow was modified by updating destinations, images, and descriptions to reflect the new direction outlined by the Product Owner.  These experiences demonstrated how user stories served as a foundation for development and testing, while the Scrum-Agile approach allowed the team to remain flexible and adapt when adjustments were needed throughout the process.

The Scrum-Agile approach prepared the team to better respond to interruptions and changes in requirements through flexibility and communication. One challenge occurred during the testing phase, when the intended format of the destination recommendations was not initially clear. When developing initial test cases, the Tester had expected the recommendations to be displayed in a list format similar to search results. However, after receiving additional clarification from the Product Owner, it became clear that the application was intended to display destinations individually in a slideshow format with an image and description for each destination. This demonstrates how a lack of clarity in the requirements can lead to confusion and additional work during the testing phase. Another interruption occurred when the project shifted focus toward detox and wellness travel, requiring changes to the destinations within the slideshow. To address this change, communication between the Developer, Product Owner, and Tester was important for clarifying the new requirements. For example, a sample email drafted from the Developer asked the Product Owner:

“Are there any changes you would like to be made to the functionality of the slideshow, besides changing the destinations, images, and descriptions?”

This communication was important because this question would help to clarify whether the changing requirements would affect only the content of the slideshow or whether additional development and testing would be necessary. These experiences show how the Scrum-Agile approach supported the team’s ability to adapt to unexpected changes rather than continuing development with unclear expectations or outdated requirements.

Several organizational tools and Scrum-Agile principles helped support the SNHU Travel development process. The Product Backlog was useful because it provided an organized list of user stories that could easily be adjusted or reprioritized as needed. Sprint Planning helped to establish which tasks should be completed during each Sprint, and the Daily Scrum meetings provided opportunities for team members to discuss progress and obstacles. Sprint Reviews also supported the development process by allowing stakeholders to provide feedback on completed work, helping the team to determine whether the application was meeting expectations. The Sprint Retrospective also provided an opportunity to reflect on challenges encountered throughout development and identify improvements that could be made in future Sprints. These Scrum events and organizational tools supported transparency, team collaboration, and continuous improvement throughout the development process.

The Scrum-Agile approach was an effective choice for the SNHU Travel project because it provided the team with the adaptability and guidance needed to effectively work together as a team, incorporate feedback, and collaborate throughout the development process. One of the greatest advantages of this approach was the ability to respond to changing requirements, such as when the project shifted focus toward detox and wellness travel. Rather than following a strict development plan, the team could easily make adjustments while continuing to work toward the project’s goals. There were some challenges, such as the confusion surrounding the requirements for the slideshow, and hiccups in communication could lead to delays. However, by communicating effectively with other team members, issues regarding misaligned expectations could be mitigated. Despite the challenges, I believe the Scrum-Agile method was the better overall choice for the SNHU Travel Project, as the Waterfall methodology would have likely made it more difficult to address changing requirements after the initial planning period, leading to unnecessary delays and unsatisfied requirements. The experiences from the project demonstrated how ChadaTech could benefit from adopting Scrum-Agile for future projects on a broader scale, providing the flexibility and collaboration to best serve stakeholder needs.